EASYPAY v3.0

Risk Register

Version 3.0 — 20 Risks Total

# Risk Register — All 20 Risks

| # | Risk | Prob | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R01 | Kotlin debugging on unknown errors causing time loss | High | High | Never debug alone >15min; paste to Copilot immediately | Dev |
| R02 | Railway cold starts fail demo | High | High | UptimeRobot ping every 14 min; test request 5min before demo | DevOps |
| R03 | BiometricPrompt not working on emulator | High | High | Always demo on physical Android device. Borrow if needed | Dev |
| R04 | Twilio free tier not delivering to unverified numbers | High | Medium | Manually verify instructor number in Twilio dashboard before demo | Dev |
| R05 | DeepSeek Vision returning invalid JSON | Medium | High | Always strip markdown fences before json.loads(); wrap in try/except | Dev |
| R06 | Certificate pinning breaking dev builds | Medium | High | Disable pinning in BuildConfig.DEBUG builds only | Dev |
| R07 | ENCRYPTION_KEY lost — CNIC data unreadable | Low | Critical | Back up key in secure location; never commit to Git | Security |
| R08 | Double-spending if with_for_update() missing | Low | Critical | Code review: every send_money must have atomic lock; integration tests | Dev |
| R09 | Business auto-approve below 0.85 threshold | Medium | High | Threshold enforced in code; never lower in production build | Dev |
| R10 | FCM token stale — push not delivered | Medium | Medium | Update token on every login; handle gracefully if FCM fails | Dev |
| R11 | Fingerprint quality too low for NADRA sim | Medium | Medium | Show quality score to user; require >40 before submission | Dev |
| R12 | ML Kit blink detection unreliable in low light | Medium | Medium | Show lighting instruction on liveness screen; max 3 attempts | Dev |
| R13 | Admin X-Admin-Key header missing in Android client | Low | High | AdminRetrofitClient has dedicated interceptor; integration test before demo | Dev |
| R14 | Admin blocks wrong user without reason | Low | Medium | AdminActionDialog requires mandatory reason input; all actions logged | Admin |
| R15 | Fraud detection blocking legitimate transactions | Medium | Medium | Fraud detection never blocks; only flags. Admin reviews before any action | Dev |
| R16 | Admin audit log not recording — compliance failure | Low | Critical | Audit log written BEFORE action executes; transaction-safe | Dev |
| R17 | Risk_score auto-freeze triggers on legitimate user | Low | Medium | Threshold set at 80; Critical rule weight=30 means 3 critical alerts needed | Dev |
| R18 | Transaction reversal fails midway — money lost | Low | Critical | Reversal is atomic: async with db.begin(). All or nothing. Tested in integration tests | Dev |
| R19 | Cloudinary signed URL expiry breaks KYC review | Low | Medium | Admin KYC document URLs generated fresh on each request (60 min expiry) | Dev |
| R20 | Broadcast to wrong segment due to query bug | Low | High | Segment query tested for all 4 types; dry-run shows recipient count before send | Dev |